# Test Plan – VWO Login Dashboard

## Document Information

| Field | Details |
| --- | --- |
| Project Name | VWO Login Dashboard |
| Application | VWO Web Platform |
| URL | app.vwo.com |
| Document Type | Test Plan |
| Version | 1.0 |
| Prepared By | QA Team |
| Reviewers | Product Manager, Engineering Lead, Security Team |
| Test Cycle | Functional, Regression, Security, Performance, Accessibility |
| Environment | QA / Staging / Production |

# 1. Introduction

This Test Plan document defines the testing strategy, scope, objectives, resources, environments, schedules, and deliverables for the VWO Login Dashboard.

The login dashboard is the primary gateway for users accessing VWO’s experimentation and analytics platform. This document ensures that the authentication system is secure, performant, scalable, accessible, and user-friendly.

# 2. Objectives

The key objectives of testing are:

- Validate authentication workflows

- Verify security and compliance requirements

- Ensure responsive and accessible user experience

- Validate integration with enterprise authentication systems

- Ensure high availability and performance under load

- Minimize login-related defects in production

- Validate compatibility across browsers and devices

- Ensure seamless user onboarding and dashboard access

# 3. Scope

## 3.1 In Scope

### Functional Testing

- Login using email and password

- Remember Me functionality

- Forgot Password flow

- Password reset process

- Session timeout validation

- Multi-factor authentication (MFA)

- Single Sign-On (SSO)

- Social login integrations

- User validation messages

- Error handling and recovery flows

- Dashboard redirection after successful login

### UI/UX Testing

- Responsive design validation

- Mobile optimization

- Light and Dark mode validation

- Accessibility validation

- Keyboard navigation

- Loading indicators and transitions

### Security Testing

- Authentication security

- Encryption validation

- Session management

- Brute force prevention

- Rate limiting

- OWASP authentication checks

- Secure cookie validation

### Performance Testing

- Login page load time

- Concurrent login attempts

- Scalability testing

- Stress and endurance testing

### Compatibility Testing

- Cross-browser validation

- Cross-device validation

- Operating system compatibility

### Integration Testing

- SSO integration

- Analytics integration

- Customer support integration

- CDN and infrastructure validation

## 3.2 Out of Scope

- Internal VWO experimentation modules

- Payment gateway testing

- Admin dashboard functionality

- Third-party tools outside authentication scope

- Non-authentication APIs

# 4. Test Strategy

## 4.1 Testing Levels

| Testing Level | Description |
| --- | --- |
| Unit Testing | Validation of individual components and methods |
| Integration Testing | Validation of integrated modules and APIs |
| System Testing | End-to-end authentication workflow validation |
| Regression Testing | Ensure existing functionality is unaffected |
| User Acceptance Testing | Business validation against requirements |

## 4.2 Testing Types

### Functional Testing

Validate all business and functional requirements.

### Smoke Testing

Basic validation after each deployment.

### Regression Testing

Execute regression suite before release.

### Security Testing

Validate vulnerabilities and authentication security.

### Accessibility Testing

Ensure WCAG 2.1 AA compliance.

### Performance Testing

Validate response time, load handling, and scalability.

### Usability Testing

Validate ease of use and user experience.

### Compatibility Testing

Validate application across devices and browsers.

# 5. Test Environment

## 5.1 Environments

| Environment | Purpose |
| --- | --- |
| Development | Initial feature validation |
| QA | Functional and regression testing |
| Staging | Pre-production validation |
| Production | Live environment validation |

## 5.2 Supported Browsers

| Browser | Version |
| --- | --- |
| Google Chrome | Latest 3 versions |
| Mozilla Firefox | Latest 3 versions |
| Safari | Latest 2 versions |
| Microsoft Edge | Latest 3 versions |

## 5.3 Supported Devices

### Desktop

- Windows

- macOS

- Linux

### Mobile

- Android devices

- iPhone/iPad

# 6. Entry and Exit Criteria

## 6.1 Entry Criteria

- Requirements document approved

- Test environment available

- Build deployed successfully

- Test accounts created

- Test data prepared

- APIs integrated and accessible

## 6.2 Exit Criteria

- All critical test cases executed

- No open Critical or High severity defects

- Regression suite passed

- Security validation completed

- Performance benchmarks achieved

- Stakeholder sign-off received

# 7. Test Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan | Overall testing approach |
| Test Scenarios | High-level test coverage |
| Test Cases | Detailed test steps |
| Test Data | Required user and environment data |
| Defect Reports | Logged issues and tracking |
| Test Execution Report | Execution summary |
| Automation Report | Automation execution details |
| Closure Report | Final testing summary |

# 8. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Test planning, reporting, coordination |
| QA Engineers | Test execution and defect logging |
| Automation Engineers | Automation framework and scripts |
| Security Team | Security assessment and penetration testing |
| Developers | Defect fixes and technical support |
| Product Manager | Requirement clarification and sign-off |

# 9. Functional Test Scenarios

## 9.1 Login Functionality

| Test Scenario ID | Scenario |
| --- | --- |
| TS-001 | Verify login with valid credentials |
| TS-002 | Verify login with invalid credentials |
| TS-003 | Verify mandatory field validation |
| TS-004 | Verify email format validation |
| TS-005 | Verify password masking |
| TS-006 | Verify Remember Me functionality |
| TS-007 | Verify session persistence |
| TS-008 | Verify session timeout |
| TS-009 | Verify multiple failed login attempts |
| TS-010 | Verify account lockout after threshold limit |

## 9.2 Forgot Password

| Test Scenario ID | Scenario |
| --- | --- |
| TS-011 | Verify Forgot Password link navigation |
| TS-012 | Verify reset email generation |
| TS-013 | Verify reset token expiration |
| TS-014 | Verify password reset success |
| TS-015 | Verify invalid token handling |
| TS-016 | Verify password policy enforcement |

## 9.3 Multi-Factor Authentication

| Test Scenario ID | Scenario |
| --- | --- |
| TS-017 | Verify MFA prompt after login |
| TS-018 | Verify OTP validation |
| TS-019 | Verify invalid OTP handling |
| TS-020 | Verify OTP expiration |
| TS-021 | Verify resend OTP functionality |

## 9.4 SSO Testing

| Test Scenario ID | Scenario |
| --- | --- |
| TS-022 | Verify SAML authentication |
| TS-023 | Verify OAuth login |
| TS-024 | Verify enterprise SSO redirection |
| TS-025 | Verify invalid SSO token handling |
| TS-026 | Verify logout from SSO session |

## 9.5 Social Login

| Test Scenario ID | Scenario |
| --- | --- |
| TS-027 | Verify Google login |
| TS-028 | Verify Microsoft login |
| TS-029 | Verify denied permission handling |
| TS-030 | Verify social login redirection |

# 10. UI and UX Test Scenarios

| Test Scenario ID | Scenario |
| --- | --- |
| TS-031 | Verify responsive layout on desktop |
| TS-032 | Verify responsive layout on mobile |
| TS-033 | Verify responsive layout on tablet |
| TS-034 | Verify Light Mode UI |
| TS-035 | Verify Dark Mode UI |
| TS-036 | Verify loading spinner during authentication |
| TS-037 | Verify autofocus on email field |
| TS-038 | Verify clickable labels |
| TS-039 | Verify clear validation messages |
| TS-040 | Verify branding consistency |

# 11. Accessibility Test Scenarios

| Test Scenario ID | Scenario |
| --- | --- |
| TS-041 | Verify keyboard navigation |
| TS-042 | Verify screen reader compatibility |
| TS-043 | Verify ARIA labels presence |
| TS-044 | Verify color contrast compliance |
| TS-045 | Verify focus indicators |
| TS-046 | Verify tab order sequence |
| TS-047 | Verify accessibility in Dark Mode |

# 12. Security Test Scenarios

| Test Scenario ID | Scenario |
| --- | --- |
| TS-048 | Verify HTTPS enforcement |
| TS-049 | Verify password encryption |
| TS-050 | Verify secure cookie attributes |
| TS-051 | Verify session hijacking prevention |
| TS-052 | Verify brute force attack prevention |
| TS-053 | Verify SQL injection protection |
| TS-054 | Verify XSS vulnerability protection |
| TS-055 | Verify CSRF protection |
| TS-056 | Verify account lockout mechanism |
| TS-057 | Verify rate limiting |
| TS-058 | Verify password hashing standard |

# 13. Performance Test Scenarios

| Test Scenario ID | Scenario |
| --- | --- |
| TS-059 | Verify page load within 2 seconds |
| TS-060 | Verify login response under normal load |
| TS-061 | Verify concurrent user handling |
| TS-062 | Verify stress testing with peak traffic |
| TS-063 | Verify endurance testing |
| TS-064 | Verify CDN performance |
| TS-065 | Verify auto-scaling behavior |

# 14. Compatibility Test Scenarios

| Test Scenario ID | Scenario |
| --- | --- |
| TS-066 | Verify functionality on Chrome |
| TS-067 | Verify functionality on Firefox |
| TS-068 | Verify functionality on Safari |
| TS-069 | Verify functionality on Edge |
| TS-070 | Verify Android compatibility |
| TS-071 | Verify iOS compatibility |

# 15. API Testing

## APIs to Validate

- Login Authentication API

- Password Reset API

- MFA Verification API

- Session Management API

- SSO Authentication API

## API Validation Areas

- Response status codes

- Response time

- Authentication token validation

- Error response validation

- Data encryption validation

- Rate limiting validation

# 16. Automation Strategy

## Automation Scope

### Automated Areas

- Smoke test suite

- Regression suite

- API validation

- Cross-browser login testing

- UI validations

- Session management tests

### Manual Testing Areas

- Exploratory testing

- Accessibility testing

- Visual UI validation

- Usability testing

## Recommended Automation Tools

| Area | Tool |
| --- | --- |
| UI Automation | Playwright / Selenium |
| API Testing | Postman / Rest Assured |
| Performance Testing | JMeter / k6 |
| Security Testing | OWASP ZAP / Burp Suite |
| CI/CD | Jenkins / GitHub Actions |

# 17. Test Data Requirements

## User Types

| User Type | Description |
| --- | --- |
| Valid User | Active account with valid credentials |
| Invalid User | Incorrect email/password |
| Locked User | Account locked after failed attempts |
| MFA User | User enabled with 2FA |
| Enterprise User | SSO-enabled user |

## Test Data Categories

- Valid credentials

- Invalid credentials

- Expired passwords

- Expired tokens

- Multiple browser sessions

- International email formats

- Special characters in passwords

# 18. Defect Management

## Defect Severity Levels

| Severity | Description |
| --- | --- |
| Critical | System crash or security breach |
| High | Major functionality broken |
| Medium | Partial functionality issue |
| Low | Minor UI or cosmetic issue |

## Defect Lifecycle

New → Assigned → In Progress → Fixed → Retest → Closed

# 19. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Security vulnerabilities | High | Regular penetration testing |
| High traffic spikes | High | Load testing and auto-scaling |
| Third-party SSO failure | Medium | Fallback authentication mechanism |
| Browser compatibility issues | Medium | Cross-browser regression testing |
| Accessibility non-compliance | Medium | WCAG audits and accessibility testing |

# 20. Compliance Validation

## Security Compliance

- OWASP Authentication Guidelines

- GDPR Compliance

- CCPA Compliance

- Enterprise security standards

## Accessibility Compliance

- WCAG 2.1 AA standards

- Keyboard accessibility

- Screen reader compatibility

- Color contrast validation

# 21. Monitoring and Reporting

## Metrics to Track

| Metric | Target |
| --- | --- |
| Login Success Rate | 95%+ |
| Page Load Time | < 2 seconds |
| Security Incidents | 0 |
| Test Pass Percentage | 95%+ |
| Defect Leakage | < 2% |

## Reports

- Daily test execution report

- Defect summary report

- Automation execution report

- Performance report

- Security assessment report

- Test closure report

# 22. Test Schedule

| Phase | Duration |
| --- | --- |
| Test Planning | 2 Days |
| Test Case Design | 5 Days |
| Environment Setup | 3 Days |
| Functional Testing | 7 Days |
| Regression Testing | 5 Days |
| Security Testing | 4 Days |
| Performance Testing | 3 Days |
| UAT Support | 3 Days |
| Test Closure | 2 Days |

# 23. Acceptance Criteria

The VWO Login Dashboard will be considered ready for release when:

- All Critical and High defects are resolved

- Regression suite passes successfully

- Security testing is approved

- Performance benchmarks are achieved

- Accessibility compliance is validated

- Stakeholder sign-off is completed

# 24. Conclusion

This Test Plan ensures comprehensive validation of the VWO Login Dashboard across functional, security, usability, accessibility, compatibility, and performance dimensions.

The testing approach aims to deliver a secure, scalable, reliable, and user-friendly authentication experience aligned with enterprise standards and VWO business objectives.